MINISTRY OF EDUCATION AND TRAINING
UNIVERSITY OF ECONOMICS AND FINANCE
HO CHI MINH CITY

---------------------------

FINAL PROJECT REPORT

SOFTWARE QUALITY VERITIFICATION

TOPIC: ONLINE SALES MANAGEMENT SYSTEM

Class: 	252.ITE1231E.A02E

Instructor: MSc. Nguyễn Ngọc Tú

Performed by Student:

| Hoàng Văn Thiên | 22D1ITE-SWE03 | 225051915 |
| --- | --- | --- |
| Nguyễn Thành Đạt | 22D1ITE-SWE03 | 225050896 |
| Lê Quang Duy | 22D1ITE-SWE03 | 225051169 |

Ho Chi Minh City, January 2026

RECORD OF CHANGES

LIST OF CONTENTS

LIST OF FIGURES	iii

LIST OF TABLES	vi

CHAPTER 1. OVERVIEW	1

1.1. Project Information	1

1.1.1. System overview	1

1.1.2. Main business modules	3

1.1.3. API overview	5

1.2. Project Team and Task Allocation	6

1.2.1. Team members	6

1.2.2. Responsibility matrix	8

CHAPTER 2. TEST PLAN	10

2.1. Test Scope	10

2.1.1. In-Scope	10

2.1.2. Out-of-Scope	11

2.2. Test Strategy & Approach	11

2.2.1. Manual testing approach	12

2.2.2. Basic automation approach	12

2.2.3. Black-box testing	13

2.2.4. White-box testing	14

2.2.5. Entry and exit criteria	14

2.3. Test Environment	15

2.3.1. Hardware and software environment	16

2.3.2. Browsers, OS, devices	16

2.3.3. Test accounts and test data	17

2.3.4. Tools used	18

CHAPTER 3. TEST DESIGN & EXECUTION	20

3.1. Test Scenarios	20

3.1.1. UI test scenarios	20

3.1.2. API test scenarios	21

3.1.3. Edge cases and exception scenarios	22

3.2. Test Case Specification	23

3.2.1. UI test cases	23

3.2.2. API test cases	25

3.2.3. Test case allocation by member	26

3.2.4. Execution evidence summary	26

CHAPTER 4. DEFECT REPORT & METRICS	28

4.1. Bug Management Tool and Workflow	28

4.1.1. Selected tool	28

4.1.2. Issue workflow	29

4.1.3. Severity and priority rules	30

4.2. Defect Log	30

4.2.1. Critical and high severity defects	31

4.2.2. Medium and low severity defects	32

4.2.3. Screenshots and reproduction evidence	33

4.3. Test Summary Metrics	34

4.3.1. Total test cases executed	34

4.3.2. Pass/Fail/Blocked statistics	35

4.3.3. Defect count by severity	35

4.3.4. Defect ratio and observations	35

CHAPTER 5. CONCLUSION AND FUTURE WORK	37

5.1. Achievements and compliance with requirements	37

5.2. Challenges and limitations	38

5.3. Suggestions for future enhancements	39

APPENDIX	42

REFERENCES	45

TASK DIVISION AND CONTRIBUTION SUMMARY	46

# LIST OF FIGURES

Figure ‎2.1-1: MVC architecture	4

Figure ‎2.1-2: SQL server	5

Figure ‎2.1-3: Code first approach	5

Figure ‎2.1-4: Frontend technologies	6

Figure ‎2.1-5: Development tools	6

Figure ‎2.4-1: Use case diagram	10

Figure ‎2.4-2: Order process diagram	22

Figure ‎2.4-3: Import product diagram	23

Figure ‎2.4-4: Generate revenue report diagram	24

Figure ‎2.4-5: Create order diagram	25

Figure ‎2.4-6: Import products diagram	26

Figure ‎2.4-7: Generate revenue report diagram	27

Figure ‎3.1-1: Authentication and authorization erd	30

Figure ‎3.1-2: Sales purchasing and inventory	31

Figure ‎3.1-3: Human resources and attendance erd	32

Figure ‎3.1-4: System configuration erd	32

Figure ‎3.1-5: Expense management erd	33

Figure ‎3.2-1: Login mockup	38

Figure ‎3.2-2: Sales staff - customer list mockup	39

Figure ‎3.2-3: Sales staff - add new customer  mockup	39

Figure ‎3.2-4: Sales staff -  edit customer  mockup	40

Figure ‎3.2-5: Sales staff – product list  mockup	41

Figure ‎3.2-6: Sales staff - invoice list mockup	42

Figure ‎3.2-7: Sales staff - invoice details mockup	42

Figure ‎3.2-8: Sales staff - create new invoice mockup	43

Figure ‎3.2-9: Warehouse – inventory list  mockup	44

Figure ‎3.2-10: Warehouse – stock entry mockup	45

Figure ‎3.2-11: Admin - dashboard mockup	46

Figure ‎3.2-12: Admin – financial overview report mockup	47

Figure ‎3.2-13: Admin – user account management mockup	48

Figure ‎3.2-14: Admin - group permission matrix mockup	49

Figure ‎3.2-15: Admin - stock movements mockup	50

Figure ‎4.2-1: Cloning the project repository in visual studio	53

Figure ‎4.2-2: Project structure in solution explorer	54

Figure ‎4.2-3: Connection string configuration in appsettings.json	54

Figure ‎4.2-4: Applying migrations via package manager console	55

Figure ‎4.2-5: Application login interface	56

Figure ‎4.2-6: Administrator dashboard overview	56

Figure ‎4.3-1: Controller layer code	57

Figure ‎4.3-2: Presentation layer code	58

Figure ‎4.3-3: Dynamic group permissions matrix interface	59

Figure ‎4.3-4: Access denied message	60

Figure ‎4.4-1: Login screen	61

Figure ‎4.4-2: Successful login and role-based landing page	61

Figure ‎4.4-3: Access denied when permission is missing	62

Figure ‎4.4-4: Admin dashboard	62

Figure ‎4.4-5: User management	63

Figure ‎4.4-6: Role management	64

Figure ‎4.4-7: Permission matrix configuration	64

Figure ‎4.4-8: Employee management	65

Figure ‎4.4-9: Attendance tracking	66

Figure ‎4.4-10: Expense management	66

Figure ‎4.4-11: Executive reporting dashboard	67

Figure ‎4.4-12: Exported Excel report	68

Figure ‎4.4-13: System settings and branding configuration	68

Figure ‎4.4-14: Sales dashboard	70

Figure ‎4.4-15: Product browsing and search	71

Figure ‎4.4-16: Product details	71

Figure ‎4.4-17: Customer list	72

Figure ‎4.4-18: Customer detail	73

Figure ‎4.4-19: Customer create	73

Figure ‎4.4-20: Create invoice	74

Figure ‎4.4-21: Invoice calculation and total	75

Figure ‎4.4-22: Invoice unpaid status	75

Figure ‎4.4-23: Invoice partially paid status	76

Figure ‎4.4-24: Invoice paid status	76

Figure ‎4.4-25: Invoice cancelled status	77

Figure ‎4.4-26: Print invoice	77

Figure ‎4.4-27: Error handling and validation	78

Figure ‎4.4-28: Warehouse dashboard	79

Figure ‎4.4-29: Inventory monitoring	79

Figure ‎4.4-30: Create stock import receipt	80

Figure ‎4.4-31: Inventory updated after import	81

Figure ‎4.4-32: Stock movements history	81

Figure ‎4.4-33: Stock reorder alert	82

# LIST OF TABLES

Table ‎2.4-1: UC-1 Login	10

Table ‎2.4-2: UC-02 Sign out	12

Table ‎2.4-3: UC-03 Search for products	13

Table ‎2.4-4: UC-04 Invoice management	14

Table ‎2.4-5: UC-05 Customer management	15

Table ‎2.4-6: UC-06 Check inventory	16

Table ‎2.4-7: UC-07 Import goods	17

Table ‎2.4-8: UC-08 User management	18

Table ‎2.4-9: UC-09 Category management	19

Table ‎2.4-10: UC-10 Product management	20

Table ‎2.4-11: Statistical report	21

Table ‎3.1-1: Entity relationships and descriptions	33

# OVERVIEW

## Project Information

This report presents the software-testing study and final submission for the Online Sales Management System, a web-based business application developed on ASP.NET Core MVC (.NET 8). The system is designed to support core sales and inventory operations, including user authentication, product management, supplier management, customer management, purchase handling, invoice processing, stock monitoring, reporting, and public product browsing.

The main purpose of this project is to evaluate whether the system behaves correctly in its business-critical workflows and whether the final submission satisfies the course requirements for test planning, test-case design, execution evidence, bug management, reporting quality, and basic automation. The testing effort was conducted using a combination of manual testing, API testing, and targeted automation. All major claims in this report are supported by execution artifacts such as screenshots, Excel workbooks, automation outputs, runner files, GitHub Issues, and a recorded automation video.

From a quality-assurance perspective, this project is suitable for software-testing assessment because it contains multiple functional surfaces and several high-risk business rules. In particular, purchase and invoice workflows directly affect inventory data, role-based access control determines which screens each user can reach, and product import introduces validation and bulk-processing risks. These characteristics make the system appropriate for structured scenario design, execution, defect reporting, and evidence-based analysis.

### System overview

The Online Sales Management System is an internal-and-public web application that supports both operational users and public visitors. The internal area provides a secured administrative interface where authorized users can manage products, suppliers, customers, purchases, invoices, stock records, and business reports. The public area provides product discovery features for browsing, filtering, sorting, and viewing product details.

The system follows a layered ASP.NET Core MVC architecture and relies on a relational database for persistent storage. Authentication and authorization are handled through ASP.NET Identity, while the database layer is implemented through Entity Framework Core. In addition to the browser-based interface, the system exposes a limited API surface used for service health checking and catalog retrieval. This combination of UI-driven workflows and request-response APIs gives the testing team a broad but manageable target for both manual and automated verification.

For the purpose of the final submission, the system was tested as a locally executed environment using seeded demo data. This allowed the team to verify realistic workflows such as valid login, invalid login, role restrictions, product creation, purchase draft creation, invoice processing, stock-related views, reporting filters, product import validation, and catalog API behavior. The system therefore represents a practical case study for end-to-end software testing rather than a purely theoretical exercise.

Table 1.1. System overview

| Item | System description |
| --- | --- |
| System name | Online Sales Management System |
| System type | Web-based sales and inventory management system |
| Architecture style | ASP.NET Core MVC application with database-backed business workflows |
| Primary users | Administrative users and public catalog visitors |
| Main interfaces | Admin UI, Public UI, Health API, Catalog API |
| Testing objective | Verify business-critical workflows, validation behavior, permissions, and API responses |

Figure 1.1. Representative administrative interface evidence after successful login to the system.

### Main business modules

The system contains several business modules that are directly related to daily operational activities. These modules were selected as the primary testing targets because incorrect behavior in any of them could affect business continuity, inventory accuracy, transaction correctness, or access control.

The Authentication and Permissions modules control whether a user can log in successfully and whether the user can access only the functions allowed by his or her assigned role. These modules are foundational because every secured business workflow depends on them. The Products, Suppliers, and Customers modules provide core master-data management and therefore affect downstream processes such as purchases and invoices.

The Purchases and Invoices modules are the most business-critical workflows in the system. Purchase processing affects inbound stock and supplier-side records, while invoice processing affects outbound stock, payment states, and customer transactions. The Product Import module introduces additional risk because it handles multi-row validation and batch-style updates. The Stock and Reports modules are also high value because they influence operational decisions and managerial visibility. Finally, the Public Catalog module, although smaller in scope, is important because it represents the customer-facing browsing surface of the system.

Table 1.2. Main business modules

| Module | Business purpose | Testing importance |
| --- | --- | --- |
| Authentication | Allows valid users to access the system securely | High |
| Permissions / Authorization | Restricts access based on user role | High |
| Products | Manages product master data and sales items | High |
| Suppliers | Manages supplier information used by purchases | Medium |
| Customers | Manages customer records used by invoices | Medium |
| Purchases | Handles inbound stock and purchasing workflows | High |
| Invoices | Handles sales transactions, payment, and stock deduction | High |
| Product Import | Supports bulk product validation and import processing | High |
| Stock | Shows inventory state and stock movement information | High |
| Reports | Provides summary and filtered business reports | Medium |
| Public Catalog | Supports public browsing, filtering, and product details | Medium |

Figure 1.2. Representative administrative modules and management screens included in the test scope.

### API overview

Although the project is primarily UI-driven, it also exposes a limited but meaningful API surface that supports monitoring and public catalog retrieval. This API layer was included in the final submission because it provides stable request-response targets that are suitable for systematic verification with Postman and Newman.

The Health API is used to confirm service availability and payload consistency. It allows the testing team to verify whether the application is running correctly and whether the returned metadata remains structurally valid. The Catalog API provides public-facing product retrieval functions, including product listing, product-detail retrieval, trending data, and filter information. These endpoints were valuable for validating status codes, response payloads, query handling, and negative scenarios such as invalid parameters or unsupported sort values.

Testing the API surface strengthens the submission in two ways. First, it complements the UI coverage by validating backend-accessible behavior directly. Second, it supports the automation bonus through a repeatable Newman execution flow with exportable results, including text output and XML runner artifacts. This makes the API section not only functionally useful but also strategically valuable for rubric coverage.

Table 1.3. API overview

| API area | Purpose | Representative endpoints |
| --- | --- | --- |
| Health API | Service status verification | GET /api/v1/health |
| Catalog product list | Public catalog retrieval | GET /api/v1/catalog/products |
| Catalog product detail | Single product information retrieval | GET /api/v1/catalog/products/{id} |
| Trending products | Returns popular or highlighted items | GET /api/v1/catalog/trending |
| Catalog filters | Provides available filtering metadata | GET /api/v1/catalog/filters |

Figure 1.3. Newman execution evidence for the API test suite.

## Project Team and Task Allocation

The testing project was completed by a three-member QA team. Task allocation was planned carefully to satisfy the course requirement that each member contribute at least ten non-overlapping test cases. Instead of distributing work randomly, the team assigned module ownership so that each member could focus on a specific functional area while still contributing to the integrated final submission.

This structure improved both accountability and traceability. Each member was responsible for designing, executing, and documenting test cases within clearly assigned modules. Shared artifacts such as the final report, metrics workbook, defect register, and automation evidence were synchronized only after the execution baseline had been verified. This approach reduced overlap, made evidence ownership clearer, and helped keep the final package consistent across Word, Excel, screenshots, runner outputs, and GitHub Issues.

In addition to module ownership, one member also coordinated final integration and submission consistency checks. This role was necessary because the final package includes multiple artifact types and requires strong cross-file traceability between scenarios, test cases, results, metrics, defect records, automation outputs, and presentation materials.

### Team members

The project team consists of three members from the same class group. Each member was assigned a distinct module cluster and was required to contribute a sufficient number of individual test cases. The final workload distribution satisfies the requirement that every member owns more than ten UI test cases.

Hoang Van Thien handled the largest share of UI ownership and also led project audit, traceability alignment, and final report consolidation. Nguyen Thanh Dat focused mainly on customer, supplier, purchase, and partial stock workflows. Le Quang Duy focused mainly on product, product import, stock-related, and public-catalog-related workflows. This division created a clear separation of responsibility while preserving consistency in the final execution package.

Table 1.4. Team members

| Member | Class | Student ID | Main ownership | UI cases owned |
| --- | --- | --- | --- | --- |
| Hoang Van Thien | 22D1ITE-SWE03 | 225051915 | Authentication, Permissions, Admin Users, Admin Groups, Invoices, Reports, partial Public Catalog | 17 |
| Nguyen Thanh Dat | 22D1ITE-SWE03 | 225050896 | Customers, Suppliers, Purchases, partial Stock | 13 |
| Le Quang Duy | 22D1ITE-SWE03 | 225051169 | Products, Product Import, partial Stock, Public Catalog | 14 |

### Responsibility matrix

To ensure non-overlapping ownership and a defendable final submission, the team used a module-based responsibility matrix. Each member was primarily responsible for the test design and execution of a specific functional area, while final integration activities were coordinated centrally to maintain consistency across all submission artifacts.

This matrix also reflects the practical reality of the project. Some deliverables, such as the final report, metrics workbook, defect synchronization, and automation packaging, required cross-member review. However, the ownership model remained clear enough that each module can be traced back to a primary contributor. This is important not only for grading compliance but also for presentation defense, where each member must be able to explain the rationale, execution, and evidence behind the parts they owned.

Table 1.5. Responsibility matrix

| Work item | Primary owner | Supporting members |
| --- | --- | --- |
| Project audit and scope definition | Hoang Van Thien | Nguyen Thanh Dat, Le Quang Duy |
| Authentication and permission testing | Hoang Van Thien | - |
| Admin users and admin groups testing | Hoang Van Thien | - |
| Invoice and report testing | Hoang Van Thien | - |
| Customer and supplier testing | Nguyen Thanh Dat | - |
| Purchase workflow testing | Nguyen Thanh Dat | - |
| Stock-related testing | Nguyen Thanh Dat / Le Quang Duy | Shared coverage by module split |
| Product testing | Le Quang Duy | - |
| Product import testing | Le Quang Duy | - |
| Public catalog testing | Le Quang Duy / Hoang Van Thien | Shared coverage by scenario split |
| API testing and Newman execution | QA team | Shared execution and verification |
| Automation framework maintenance | QA team | Coordinated integration |
| Final results, metrics, and defect synchronization | Hoang Van Thien | QA team |
| Final report and presentation consolidation | Hoang Van Thien | QA team |

Overall, the team allocation satisfies the course requirements for minimum contribution, non-overlapping test ownership, and traceable responsibility. This structure also supports stronger evidence management because each module, test case set, execution artifact, and defect record can be linked back to a clearly assigned owner and a verifiable workflow.

# TEST PLAN

## Test Scope

This chapter defines the boundaries of the testing effort for the Online Sales Management System. The scope was determined based on business impact, functional importance, visible user workflows, and source-informed risk analysis. Priority was given to areas where failures could directly affect access control, transaction correctness, inventory consistency, bulk data handling, and managerial visibility.

The final scope includes both user-facing and backend-accessible components. UI testing was prioritized for the administrative interface and the public product catalog, while API testing was used for the exposed service-health and catalog endpoints. The scope was designed to support structured manual execution, selective automation, and strong traceability between scenarios, test cases, results, evidence, and defect records.

### In-Scope

The following items were included in the official testing scope of this submission:

• authentication and login validation

• role-based access control and permission boundaries

• admin user and admin group management

• customer and supplier master-data workflows

• product creation, update validation, duplicate checking, and product-state management

• product import validation, preview behavior, and import confirmation flow

• purchase creation, receiving, cancellation, and related validation behavior

• invoice creation, payment, cancellation, and inventory-related business behavior

• stock visibility, low-stock views, and stock-movement filtering

• report filtering and export-related source verification

• public product catalog search, filtering, sorting, and detail pages

• API verification for health and public catalog endpoints

• execution evidence collection, defect logging, metrics generation, and traceability mapping

Table 2.1. In-scope test areas

| Scope item | Description |
| --- | --- |
| Admin UI | Authentication, permissions, master data, purchases, invoices, stock, reports |
| Public UI | Product search, filtering, sorting, and detail pages |
| API surface | Health endpoint and public catalog endpoints |
| Business validation | Input validation, duplicate handling, role restrictions, inventory-sensitive rules |
| Defect workflow | Execution evidence, GitHub Issues, defect log, metrics, and result traceability |
| Automation support | UI and API automation for selected high-value flows |

### Out-of-Scope

The following items were excluded from the scope of this submission due to time, environment, or project-boundary limitations:

• performance and load testing

• penetration testing and deep security assessment

• mobile application testing

• full responsive certification across multiple mobile and tablet devices

• accessibility compliance audit

• disaster recovery, backup, and failover testing

• browser compatibility beyond the verified baseline and basic smoke validation

• undocumented write APIs outside the exposed catalog and health endpoints

• production deployment validation and cloud-infrastructure testing

These exclusions do not reduce the validity of the current testing scope. Instead, they clarify that the submission is focused on functional correctness, execution evidence, and business-rule verification rather than non-functional certification.

Table 2.2. Out-of-scope items

| Excluded item | Reason for exclusion |
| --- | --- |
| Performance / load testing | Not required by the course scope and no dedicated load environment was provided |
| Deep security testing | Requires specialized tools and a different testing objective |
| Mobile / device matrix | Not part of the required deliverables for this final submission |
| Full cross-browser certification | Only basic browser verification was feasible within the available environment |
| Infrastructure / deployment testing | Project was executed in a local testing environment, not a production-like deployment target |

## Test Strategy & Approach

The testing strategy for this project was designed to balance breadth, realism, and evidence quality. Because the system includes both interactive business workflows and a small API surface, the team applied a mixed strategy consisting of manual execution, API execution, and basic automation. This combination made it possible to cover visible user behavior, backend-accessible responses, and repeatable high-value flows without overstating the maturity of the automation layer.

The strategy was primarily risk-based. Business-critical workflows such as authentication, permission boundaries, purchases, invoices, stock-sensitive operations, and product import were prioritized because defects in these areas could lead to data inconsistency, incorrect transaction behavior, or operational failures. Lower-risk areas such as cosmetic formatting and deep non-functional properties were not prioritized in the same way.

### Manual testing approach

Manual testing was the primary execution method for the submission because it provides the broadest coverage for visible business behavior, validation feedback, access-control behavior, workflow branching, and exception handling. It was especially important for modules where human observation is necessary to verify form behavior, redirects, inline validation, data persistence, and functional correctness across multiple screens.

The manual approach followed a structured sequence:

• prepare the environment and seeded test data

• identify the target test case and required preconditions

• execute the defined steps exactly as documented

• compare actual system behavior against the expected result

• capture screenshots or output artifacts

• record the final result in the workbook

• log a defect when the mismatch is reproducible and supported by evidence

### Basic automation approach

Basic automation was implemented to strengthen repeatability and bonus coverage rather than to replace the full manual test effort. Two automation layers were used in this project.

First, UI automation was implemented using Selenium WebDriver with .NET 8 and xUnit. This layer was used for selected high-value workflows such as login verification, permission checks, purchase creation, invoice-related validation, import preview behavior, and focused reruns for regression confirmation.

Second, API automation was implemented using Postman collections executed through Newman. This layer was used to verify health and catalog endpoints in a repeatable way and to produce exportable evidence such as text summaries and XML result files.

The automation scope was intentionally selective. The goal was to show practical, credible automation support with real outputs and evidence files, while avoiding exaggerated claims about full regression automation.

Table 2.3. Automation strategy overview

| Automation type | Technology | Main purpose |
| --- | --- | --- |
| UI automation | Selenium WebDriver + .NET 8 + xUnit | Repeatable verification of selected high-value UI workflows |
| API automation | Postman + Newman | Repeatable verification of exposed API endpoints and exportable runner evidence |
| Evidence output | Screenshots, TRX, TXT, XML | Support result comparison, execution traceability, and bonus coverage |

Figure 2.1. Representative API automation execution output using Newman.

### Black-box testing

Black-box testing was the dominant testing strategy used in this project. Test execution focused on system inputs, user actions, visible outputs, and business outcomes without depending on internal implementation details during runtime verification.

This strategy was applied to:

• login success and login rejection

• role-based access restriction

• CRUD validation for products, suppliers, and customers

• purchase and invoice workflow outcomes

• product import validation and confirmation behavior

• public catalog search, sorting, and filtering behavior

• API status codes and payload validation

Black-box testing was suitable for the final submission because the course emphasizes practical test design, execution evidence, defect identification, and professional reporting. It also aligns well with user-visible functionality and real business requirements.

### White-box testing

White-box testing was not used as a standalone implementation-heavy testing stream such as unit-test-driven structural coverage. However, white-box-informed analysis was used to support test design. The team inspected the source code, routes, controllers, validation logic, and seeded data in order to identify hidden edge cases, role conditions, unsupported inputs, and risky business-rule paths before executing the test cases.

This code-informed analysis helped the team design stronger scenarios for:

• permission boundaries across admin, sales, and warehouse roles

• invoice creation and cancellation behavior

• import validation rules and preview-confirm flow

• unsupported API query values

• route access and redirection logic

• stock-sensitive workflows and business-state transitions

Therefore, the project used a black-box execution model supported by limited white-box-informed test design. This is a practical and academically defensible use of both approaches for the available project scope.

Table 2.4. Black-box and white-box usage

| Approach | How it was used in this project |
| --- | --- |
| Black-box | Main execution strategy for UI and API verification based on inputs, actions, and visible outputs |
| White-box-informed | Used during test design through source inspection to identify edge cases, hidden branches, and risky logic |
| Reason for combination | Improves design quality without overstating the presence of deep structural automation or unit-level coverage |

### Entry and exit criteria

Entry and exit criteria were defined to keep execution disciplined and to ensure that reported results were supported by reproducible evidence.

Entry criteria for execution:

• the application builds and runs successfully in the local environment

• the target base URL is reachable

• seeded accounts and required test data are available

• the required test case, preconditions, and test data are prepared

• the evidence folders and result workbooks are ready for recording outputs

• the target module can be opened in the environment being used

Exit criteria for the testing cycle:

• all designed UI and API test cases in the current baseline have been executed

• actual results and final statuses have been recorded

• screenshots, runner outputs, and evidence files have been stored

• confirmed mismatches have been logged into the defect register and GitHub Issues

• final results, metrics, and traceability files have been synchronized

• the report and presentation reflect the latest execution baseline

The execution cycle satisfied the defined exit criteria for coverage and documentation. However, product-quality closure was not fully achieved because four confirmed defects remained open at the final reporting point.

Table 2.5. Entry and exit criteria

| Criteria type | Definition |
| --- | --- |
| Entry criteria | Application is runnable, test data is available, target module is reachable, and evidence recording is ready |
| Exit criteria | All test cases are executed, results are recorded, defects are logged, and artifacts are synchronized |
| Current status | Execution exit criteria satisfied; product quality still limited by unresolved confirmed defects |

## Test Environment

A controlled local test environment was used for all verified execution in this submission. The environment was configured to support both manual and automated testing, with the same application instance serving as the source for UI and API verification. Using a single consistent environment reduced result inconsistency and strengthened traceability across screenshots, runner outputs, workbooks, and defect records.

The environment section is important because it defines the reproducibility conditions of the submission. All reported outcomes in the final workbooks and screenshots were produced from this testing baseline unless explicitly stated otherwise.

### Hardware and software environment

The execution environment used for the project was a Windows-based local workstation capable of running the ASP.NET Core MVC application, browser-based UI testing, Newman API execution, and supporting evidence tools. The application was executed locally using the .NET 8 runtime and connected to the database environment identified in the system as TiDB / test.

This environment was sufficient for the scope of the final submission because it supported functional execution, screenshot capture, UI automation, API execution, and evidence export. No distributed infrastructure or staging server was required for the tested endpoints and business flows included in the report.

Table 2.6. Hardware and software environment

| Environment item | Value |
| --- | --- |
| Operating system | Windows 11 |
| Application framework | ASP.NET Core MVC (.NET 8) |
| ORM / data access | EF Core |
| Authentication framework | ASP.NET Identity |
| Database tag observed in execution | TiDB / test |
| Execution type | Local environment |
| Base URL | http://localhost:5068 |
| Repository path | E:\Project\Online-Sales-Management-System |

### Browsers, OS, devices

The primary browser used for UI execution was Google Chrome. Chrome was used for the main body of manual execution and for the majority of Selenium-based automated runs. In addition, a basic smoke rerun was executed on Microsoft Edge to provide minimal cross-browser evidence for the final submission.

Because the project is a web system and the course does not require a full mobile compatibility matrix, testing was performed on desktop conditions only. No mobile-device certification or tablet matrix was included. The browser strategy was therefore fit for purpose: one primary browser for complete functional verification and one secondary browser for basic compatibility evidence.

Table 2.7. Browsers, OS, and devices

| Item | Usage in testing |
| --- | --- |
| Windows 11 | Main execution operating system |
| Google Chrome | Primary browser for manual UI and Selenium-based execution |
| Microsoft Edge | Basic smoke verification for limited cross-browser evidence |
| Desktop / laptop environment | Primary device class used for the final submission |
| Mobile devices | Not included in the official scope |
| Tablet devices | Not included in the official scope |

Figure 2.2. Representative secured administrative environment and module access used during UI testing.

### Test accounts and test data

The submission relied on seeded demo accounts and controlled test data rather than live production accounts. This approach reduced risk and made execution reproducible. The seeded accounts supported role-based verification across administrative, sales, and warehouse perspectives.

The test data set also included prepared values for product creation, purchase and invoice scenarios, API query combinations, and product import validation files. These datasets allowed the team to verify both happy-path and negative-path behavior in a controlled way.

Sensitive real-world credentials were not stored in the report. Only test-safe and seeded execution data was used for the final submission.

Table 2.8. Test accounts and test data

| Data category | Example / source | Purpose |
| --- | --- | --- |
| Admin account | admin@osms.local | Authentication, admin access, invoice, report, and configuration-related workflows |
| Sales account | sales@osms.local | Permission verification and sales-side behavior |
| Warehouse account | warehouse@osms.local | Purchase and stock-related verification |
| Negative login data | Invalid password, unknown email, inactive-account scenarios | Authentication validation |
| Import dataset | Mixed-validation workbook and invalid-format sample | Product import preview and confirmation testing |
| API query data | Real category IDs, brand IDs, product IDs, and invalid parameters | Catalog and health API verification |
| Seeded business data | Products, suppliers, customers, purchases, invoices, stock movement | Business-flow execution support |

Figure 2.3. Representative controlled validation dataset behavior during product import testing.

### Tools used

The project used a practical set of tools chosen to match the requirements of the course and the structure of the system under test. No unnecessary tooling was introduced. Each tool supported a specific stage of the workflow, including planning, execution, automation, evidence collection, defect logging, and final reporting.

Excel-compatible files were used for traceable test case, result, and metrics management. Selenium WebDriver with xUnit was used for basic UI automation. Postman and Newman were used for API execution and exportable runner outputs. GitHub Issues was used as the real bug-management tool required by the course. Screenshots, TRX files, XML outputs, TXT logs, and the recorded automation video were used to support evidence completeness.

Table 2.9. Tools used

| Tool / technology | Purpose |
| --- | --- |
| Microsoft Word | Final report authoring and formatting |
| Microsoft PowerPoint | Final presentation preparation |
| Excel-compatible XLSX / CSV | Test cases, final results, metrics, and traceability |
| Google Chrome | Primary browser for UI execution |
| Microsoft Edge | Basic cross-browser smoke evidence |
| Selenium WebDriver + .NET 8 + xUnit | Basic UI automation |
| Postman | API request design and execution support |
| Newman | Automated API collection execution and exportable outputs |
| GitHub Issues | Defect tracking with severity, priority, and labels |
| Screenshots / TRX / TXT / XML / MP4 | Execution evidence and automation proof |

# TEST DESIGN & EXECUTION

## Test Scenarios

This chapter presents how the test scenarios and test cases were designed for the Online Sales Management System and how the resulting execution evidence supports the final submission. The design phase was based on real system modules, route behavior, role boundaries, validation rules, and business-risk areas identified through source inspection and local execution.

The scenario set was intentionally broader than the minimum number of test cases required by the course. This allowed the team to split ownership cleanly across members, cover both positive and negative flows, and preserve enough business-rule depth to support defect discovery and traceability.

### UI test scenarios

The UI scenario design covers the administrative interface and the public product catalog. Administrative scenarios dominate the scope because the highest-risk workflows of the system exist in secured modules such as authentication, permissions, purchases, invoices, stock, reports, and product import. Public UI scenarios were included to verify search, sorting, filtering, and product-detail behavior.

Based on the current scenario matrix, the project contains 33 Admin UI scenarios and 3 Public UI scenarios. These scenarios were then split into detailed executable UI test cases with non-overlapping ownership.

Table 3.1. UI scenario distribution by interface

| Interface | Scenario count | Main focus |
| --- | --- | --- |
| Admin UI | 33 | Authentication, permissions, CRUD, purchases, invoices, stock, reports, import |
| Public UI | 3 | Search, filtering, sorting, and product details |
| Total UI scenarios | 36 | Complete UI scenario coverage |

Table 3.2. Representative UI scenario groups

| Module | Representative scenario focus | Risk level |
| --- | --- | --- |
| Authentication | Valid login, invalid login, inactive-account blocking | Critical |
| Permissions | Role-based denial and module visibility | Critical |
| Products / Import | Validation, duplicate handling, preview and confirm behavior | Critical |
| Purchases | Draft creation, validation, receiving, cancellation rules | Critical |
| Invoices | Creation, payment transition, cancellation, stock-sensitive logic | Critical |
| Stock / Reports | Visibility, filtering, export-source verification | High |
| Public Catalog | Search, filter, sort, and product details | Medium |

Figure 3.1. Example UI execution evidence for a successful authentication scenario.

### API test scenarios

API scenario design focused on the real endpoints exposed by the project rather than hypothetical or undocumented services. The scenario set covers the Health API and the public Catalog API. API scenarios were selected to verify service availability, response structure, query handling, detail retrieval, and invalid-parameter behavior.

The current scenario baseline contains 6 API scenarios, which were expanded into 19 detailed API test cases in the dedicated workbook. This split allowed the team to test more than one parameter combination under a single high-level scenario when needed.

Table 3.3. API scenario coverage

| API scenario area | Scenario focus | Representative endpoint |
| --- | --- | --- |
| Health API | Service availability and payload structure | GET /api/v1/health |
| Catalog list | Pagination, search, filter, and sort behavior | GET /api/v1/catalog/products |
| Catalog detail | Valid ID and not-found behavior | GET /api/v1/catalog/products/{id} |
| Catalog metadata | Trending and filter-data retrieval | GET /api/v1/catalog/trending and /filters |
| Validation handling | Unsupported or invalid query combinations | Catalog endpoints with invalid parameters |

Figure 3.2. API scenario execution evidence produced by the Newman full-run output.

### Edge cases and exception scenarios

Edge cases and exception scenarios were intentionally included to prevent the design from being limited to happy-path verification. These scenarios are important because the rubric rewards logical depth, error handling, and the ability to identify hidden business-rule defects.

• inactive-account login despite otherwise valid credentials

• role-based access attempts to secured modules

• duplicate SKU and invalid numeric values in product management

• non-xlsx and malformed uploads for product import

• expired or missing preview state during import confirmation

• purchase creation with missing supplier or empty item list

• invoice creation with insufficient stock or invalid posted state

• invoice cancellation and payment transitions under sensitive business states

• unsupported sort and invalid query combinations in API requests

Table 3.4. Representative edge and exception scenarios

| Scenario ID | Area | Exception / edge focus | Why it matters |
| --- | --- | --- | --- |
| SCN-AUTH-003 | Authentication | Inactive account login attempt | Prevents unauthorized account reuse |
| SCN-GOV-001 | Permissions | Sales role opens restricted module | Verifies authorization boundaries |
| SCN-PROD-006 | Product Import | Invalid upload type or malformed workbook | Protects the system from invalid bulk data input |
| SCN-PROD-007 | Product Import | Preview-confirm lifecycle issues | Targets high-risk cache and state behavior |
| SCN-PUR-002 | Purchases | Missing supplier or missing item list | Protects transaction integrity |
| SCN-INV-003 | Invoices | Server-side price and transaction safety | Targets hidden business-rule and security risk |
| SCN-INV-006 | Invoices | Cancellation and stock-return logic | Directly affects inventory consistency |
| SCN-API-003 | Catalog API | Invalid sort / page / page-size validation | Protects API robustness and predictable error handling |

Figure 3.3. Example edge-case evidence from the product import preview validation flow.

## Test Case Specification

After the scenario set was stabilized, each scenario was expanded into detailed executable test cases. The final design uses separate UI and API workbooks, with consistent fields for identifiers, preconditions, test data, steps, expected results, actual results, ownership, and evidence references. This structure supports both execution discipline and post-execution traceability.

### UI test cases

The UI workbook currently contains 44 detailed UI test cases. These cases cover administrative and public-user flows, and every row includes a direct owner assignment, explicit preconditions, concise steps, expected result, actual result, final status, and evidence reference. The workbook therefore satisfies the course requirement for industry-standard testcase formatting.

Table 3.5. Sample UI test case specification (positive case)

| Field | Value |
| --- | --- |
| Test Case ID | TC-UI-AUTH-001 |
| Scenario ID | SCN-AUTH-001 |
| Title | Login succeeds with valid admin account |
| Module | Authentication |
| Owner | Hoang Van Thien |
| Preconditions | Application is running locally and seeded admin account exists. |
| Test Data | Email=admin@osms.local; Password=Admin@12345 |
| Steps | 1 Open /Admin/Auth/Login; 2 Enter admin email; 3 Enter valid password; 4 Click Sign in. |
| Expected Result | User is redirected to the admin area dashboard; authenticated session is established; no validation error is shown. |
| Actual Result | Valid admin login reached the admin dashboard successfully in both the focused Chrome rerun and a secondary Edge smoke rerun on 2026-04-11. |
| Status | Pass |
| Evidence / Note | TestResults/Evidence/UI/automation/20260406_053930_TC-UI-AUTH-001-success.png ; TestResults/Evidence/UI/automation/20260411_143741_TC-UI-AUTH-001-success.png ; TestResults/RunnerOutput/UI/auth-permission-rerun.trx ; TestResults/RunnerOutput/UI/edge-auth-smoke.trx ; Videos/OSMS-Automation-Demo.mp4 |

Table 3.6. Sample UI test case specification (defect-focused case)

| Field | Value |
| --- | --- |
| Test Case ID | TC-UI-INV-001 |
| Scenario ID | SCN-INV-001 |
| Title | Create invoice successfully for walk-in sale with unpaid status |
| Module | Invoices |
| Owner | Hoang Van Thien |
| Preconditions | Sales or admin user is logged in; at least one active product has stock greater than 0. |
| Test Data | Customer=None; Product=Any active in-stock product; Qty=1; PaidAmount=0 |
| Steps | 1 Log in as sales or admin; 2 Open /Admin/Invoices/Create; 3 Leave customer empty for walk-in sale or choose a valid customer; 4 Select one active in-stock product; 5 Set quantity to 1; 6 Set paid amount to 0; 7 Submit the invoice. |
| Expected Result | Invoice is created successfully; details page is shown; invoice status is Unpaid; stock is reduced by the sold quantity. |
| Actual Result | Submitting a valid walk-in invoice returned to the Create page with the toast message Failed to create invoice. Please check data and try again. Server log confirms InvalidOperationException caused by a user-initiated transaction with MySqlRetryingExecutionStrategy in InvoicesController.Create line 145. A focused rerun on 2026-04-11 still failed before reaching the details page, so the defect remains reproducible. |
| Status | Fail |
| Evidence / Note | TestResults/Evidence/UI/automation/20260406_053902_TC-UI-INV-001-failure.png ; TestResults/Evidence/UI/automation/20260411_143458_TC-UI-INV-001-failure.png ; TestResults/RunnerOutput/UI/invoice-rerun.trx ; TestResults/RunnerOutput/UI/postfix-retest-inv-001.trx ; TestResults/Defects/OSMS-Defect-Log.xlsx ; https://github.com/Alucard30Dec/Online-Sales-Management-System/issues/1 |

Figure 3.4. Defect-focused UI execution evidence for invoice creation failure.

### API test cases

The API workbook contains 19 API test cases derived from 6 high-level API scenarios. The API cases use the same traceability principle as the UI cases, but add endpoint-specific fields such as method, authentication requirement, expected status code, and expected response body.

Table 3.7. Sample API test case specification

| Field | Value |
| --- | --- |
| Test Case ID | TC-API-HLT-001 |
| Scenario ID | SCN-API-001 |
| Title | Health endpoint returns service availability metadata |
| Module | Health API |
| Endpoint | /api/v1/health |
| Method | GET |
| Auth Requirement | None |
| Test Data | Base URL=http://localhost:5068 |
| Steps | 1 Ensure the application is running locally; 2 Send GET request to http://localhost:5068/api/v1/health using Postman or browser. |
| Expected Status Code | 200 |
| Expected Body | JSON response contains non-empty fields for status, service, serverTimeUtc, and version; status value is ok. |
| Actual Result | Health endpoint returned 200 OK and all Newman assertions for status, service, serverTimeUtc, and version passed in the full collection rerun. |
| Status | Pass |
| Evidence / Note | Primary evidence: TestResults/Evidence/API/newman-full-run.txt ; Secondary artifact: TestResults/RunnerOutput/API/newman-results.xml |

### Test case allocation by member

Ownership allocation was used to satisfy the requirement that each member contributes at least ten non-overlapping test cases. UI cases were distributed by module cluster, while API cases were executed as a shared QA-team artifact due to their smaller surface and automation-centric nature.

Table 3.8. Test case allocation by member

| Owner | Assigned UI cases | Allocation note |
| --- | --- | --- |
| Hoang Van Thien | 17 | Authentication, permissions, admin, invoices, reports, and partial public-catalog coverage |
| Nguyen Thanh Dat | 13 | Customers, suppliers, purchases, and partial stock coverage |
| Le Quang Duy | 14 | Products, product import, public catalog, and partial stock coverage |
| QA Team | 19 | Shared ownership for API execution and automation evidence |

This allocation keeps module ownership visible while preserving a shared quality baseline across the final package. It also supports defense readiness because each member can explain both the rationale and the execution evidence of the areas they owned.

### Execution evidence summary

The execution baseline is fully recorded in the final-results workbook and linked evidence files. Every designed test case in the current baseline has an execution result, and each fail case is traceable to evidence and defect records.

Table 3.9. Execution evidence summary

| Metric | Value |
| --- | --- |
| Total executed test cases | 63 |
| Pass | 56 |
| Fail | 7 |
| Admin UI cases | 41 |
| Public UI cases | 3 |
| API cases | 19 |
| Execution completeness | 100% of the current baseline |

Table 3.10. Execution evidence types

| Evidence type | Purpose | Representative artifact |
| --- | --- | --- |
| UI screenshots | Visual proof of page state and result outcome | Admin login, import preview, invoice failure screenshots |
| TRX runner output | Execution trace for focused UI automation reruns | UI rerun files under TestResults/RunnerOutput/UI |
| Newman TXT and XML | Exportable API automation proof | newman-full-run.txt and newman-results.xml |
| GitHub Issues | Professional bug-management evidence | Live issues for the four confirmed defects |
| Automation video | Presentation-ready execution walkthrough | OSMS-Automation-Demo.mp4 |

# DEFECT REPORT & METRICS

## Bug Management Tool and Workflow

This chapter explains how defects were controlled, documented, and summarized during the testing process. Because the course requires a real bug-management tool, the project used GitHub Issues as the official issue-tracking platform for confirmed defects. Defect records were synchronized between the issue tracker, the defect register, the final results workbook, and the supporting screenshots and runner outputs.

### Selected tool

GitHub Issues was selected as the official bug-management tool for this submission. The tool is appropriate for the project because it supports issue IDs, labels, screenshots, comments, status tracking, and direct linking from the final result package. It also satisfies the course requirement to use a real issue-management platform rather than a manually typed bug list only.

The selected tool was used for the four confirmed defects that remained reproducible in the current execution baseline.

Table 4.1. Bug-management tool selection

| Item | Value |
| --- | --- |
| Selected tool | GitHub Issues |
| Repository | Alucard30Dec/Online-Sales-Management-System |
| Used for | Confirmed product defects with reproducible evidence |
| Linked artifacts | Defect register, final results, screenshots, TRX/TXT/XML evidence |
| Reason selected | Real issue IDs, practical traceability, and direct repository integration |

Figure 4.1. GitHub Issue example used as the official bug-management record for a confirmed defect.

### Issue workflow

The issue workflow used in this submission was designed to keep defect reporting disciplined and evidence-based. An issue was created only after the mismatch was reproducible and supported by execution artifacts.

• execute or rerun the related test case

• compare actual behavior against the expected result

• collect screenshots and runner outputs

• classify the result as observation or confirmed defect

• open a GitHub Issue for reproducible confirmed defects only

• link the issue back to the defect register and final results workbook

• keep the issue open until a real post-fix retest can verify closure

Table 4.2. Issue workflow

| Step | Action | Expected output |
| --- | --- | --- |
| 1 | Execute or rerun the test case | Observable system result |
| 2 | Collect screenshot and runner evidence | Supporting proof files |
| 3 | Compare expected and actual behavior | Pass / Fail decision |
| 4 | Classify as observation or confirmed defect | Defect triage decision |
| 5 | Create GitHub Issue for confirmed defects | Live issue record with labels |
| 6 | Sync register, results, and evidence mapping | Full traceability across artifacts |
| 7 | Retest after fix when available | Potential closure or continued open status |

### Severity and priority rules

Severity and priority were assigned according to business impact, reproducibility, and operational risk. The project used simple but defensible rules so that each rating could be justified during presentation defense.

Table 4.3. Severity and priority rules

| Rule area | How it was applied in this project |
| --- | --- |
| Severity: High | Used when the defect blocks a core business workflow such as invoice creation, invoice cancellation, or valid product import confirmation |
| Severity: Medium | Used when the system blocks invalid input correctly but still presents broken or unreadable validation feedback |
| Priority: High | Used when the defect affects transaction correctness, inventory, or core operational workflow |
| Priority: Medium | Used when the defect should be fixed but does not fully break the core transaction path |

The actual issue labels used in GitHub include:

• severity:high / severity:medium

• priority:high / priority:medium

• status:open

• module:invoices / module:purchases / module:product-import

• interface:web-ui

• type:defect

## Defect Log

At the current reporting point, the defect register contains 4 confirmed defects and 2 closed observations. The observations are retained for historical traceability, but only the confirmed defects are counted as current product defects in the summary metrics.

### Critical and high severity defects

No active critical-severity defect exists in the current baseline. However, three high-severity defects remain open and affect core business workflows. These defects are the most important findings of the submission because they directly affect invoice processing, inventory-related behavior, or valid import completion.

Table 4.4. High-severity confirmed defects

| Defect ID | Related test case(s) | Module | Severity | Priority | Current status | GitHub Issue |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-20260406-001 | TC-UI-INV-001; TC-UI-INV-003; TC-UI-INV-006 | Invoices | High | High | Open - Confirmed | https://github.com/Alucard30Dec/Online-Sales-Management-System/issues/1 |
| BUG-20260411-003 | TC-UI-IMP-003 | Product Import | High | High | Open - Confirmed | https://github.com/Alucard30Dec/Online-Sales-Management-System/issues/3 |
| BUG-20260411-004 | TC-UI-INV-005 | Invoices | High | High | Open - Confirmed | https://github.com/Alucard30Dec/Online-Sales-Management-System/issues/4 |

Figure 4.2. Reproduction evidence for the high-severity invoice creation defect.

Figure 4.3. GitHub Issue evidence for a high-severity invoice cancellation defect.

### Medium and low severity defects

The current baseline contains one medium-severity confirmed defect and no low-severity confirmed defect. The medium defect does not break transaction blocking logic itself, but it still degrades the quality of system feedback by rendering an unreadable validation banner in the purchase-create flow.

Table 4.5. Medium and low severity confirmed defects

| Defect ID | Related test case(s) | Module | Severity | Priority | Current status | GitHub Issue |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-20260411-002 | TC-UI-PUR-002; TC-UI-PUR-003 | Purchases | Medium | Medium | Open - Confirmed | https://github.com/Alucard30Dec/Online-Sales-Management-System/issues/2 |
| Low severity defects | None | - | Low | - | - | - |

Figure 4.4. GitHub Issue evidence for the medium-severity purchase validation defect.

### Screenshots and reproduction evidence

Every confirmed defect in the current baseline is supported by reproduction steps and at least one screenshot or runner artifact. The strongest defect packages also include retest evidence and direct GitHub Issue screenshots. This evidence design improves traceability and makes the defect records defensible during presentation review.

Table 4.6. Defect evidence mapping summary

| Defect ID | Evidence types used | Purpose |
| --- | --- | --- |
| BUG-20260406-001 | UI screenshots, TRX, server log excerpt, GitHub Issue screenshot | Proves invoice-create failure is reproducible and not limited to one scenario |
| BUG-20260411-002 | UI screenshots, focused rerun TRX, GitHub Issue screenshot | Proves purchase validation banner defect is reproducible |
| BUG-20260411-003 | UI screenshots, focused rerun TRX, GitHub Issue screenshot | Proves import confirmation still fails after valid preview |
| BUG-20260411-004 | UI screenshots, focused rerun TRX, GitHub Issue screenshot | Proves invoice cancellation still fails and stock return does not occur |

Figure 4.5. GitHub Issue evidence for the product-import confirmed defect.

## Test Summary Metrics

The test summary metrics describe the final execution state of the current baseline. It is important to distinguish between failing test cases and unique confirmed defects. In this project, 7 test cases currently report Fail, but those failures map to 4 unique confirmed defects because multiple failing cases are caused by the same underlying issue.

### Total test cases executed

The current baseline contains 63 executed test cases. According to the synchronized final-results workbook, all designed UI and API cases in the baseline have recorded execution results, which means execution completeness is 100%.

Table 4.7. Execution totals

| Metric | Value |
| --- | --- |
| Total test cases | 63 |
| Executed test cases | 63 |
| Execution progress | 100% |

### Pass/Fail/Blocked statistics

The current execution baseline contains 56 passing test cases, 7 failing test cases, and 0 blocked test cases. This gives a pass rate of 88.89% and a fail rate of 11.11%.

Table 4.8. Pass / Fail / Blocked statistics

| Status | Count | Interpretation |
| --- | --- | --- |
| Pass | 56 | Expected behavior matched real execution evidence |
| Fail | 7 | Observed behavior did not match the expected result |
| Blocked | 0 | No blocked cases remain in the current baseline |

### Defect count by severity

Severity distribution should be interpreted using confirmed defects only, not raw failing test cases. The current confirmed-defect profile shows concentration in high-severity business workflows, especially invoice and product-import related behavior.

Table 4.9. Confirmed defect count by severity

| Severity | Confirmed defect count |
| --- | --- |
| Critical | 0 |
| High | 3 |
| Medium | 1 |
| Low | 0 |

### Defect ratio and observations

The confirmed-defect ratio in the current baseline is 6.35%, calculated as 4 confirmed defects out of 63 executed test cases. This ratio is lower than the fail-case rate of 11.11% because several failing test cases map to the same underlying defect record. This distinction is important for accurate quality reporting.

In addition to the confirmed defects, the defect register also records 2 observations that were closed after rerun analysis. These records remain useful because they show that the team did not automatically classify every unexpected behavior as a product defect. Instead, each mismatch was reviewed and reclassified based on reproducible evidence.

Table 4.10. Defect ratio and observations

| Metric | Value | Note |
| --- | --- | --- |
| Confirmed defects | 4 | Unique product defects currently open |
| Failing test cases | 7 | Some failures share the same root cause |
| Defect ratio | 6.35% | Confirmed defects / executed test cases |
| Fail-case rate | 11.11% | Failing cases / executed test cases |
| Closed observations | 2 | Historical mismatch records resolved by rerun analysis |

Figure 4.6. Metrics summary exported from the synchronized results workbook.

# CONCLUSION AND FUTURE WORK

## Achievements and compliance with requirements

The final submission achieved the main academic and practical goals of the Software Testing project. The team produced a full testing package that includes a structured report, presentation slides, scenario and test-case workbooks, final execution results, metrics, defect records, automation assets, supporting screenshots, runner outputs, and an automation demo video. These artifacts were synchronized so that major claims in the report can be traced back to an execution file, an evidence screenshot, or a live defect record.

From an execution perspective, the project reached a complete recorded baseline with 63/63 executed test cases, 56 passing cases, 7 failing cases, 0 blocked cases, and 0 cases left as Not Run. Scenario coverage also reached 42/42, which means the documented scenario set was fully mapped and executed in the current evidence baseline.

The team also met the mandatory course requirements regarding individual contribution and defect handling. UI test-case ownership remained non-overlapping across members, each member contributed more than ten UI test cases, and confirmed defects were managed through a real GitHub Issues workflow with severity, priority, screenshots, and reproducible steps.

Table 5.1. Final requirement compliance summary

| Requirement area | Current status | Supporting evidence |
| --- | --- | --- |
| Group-based final testing project | Satisfied | Team allocation tables and shared submission package |
| At least 10 non-overlapping test cases per member | Satisfied | UI ownership counts: Hoang Van Thien=17, Nguyen Thanh Dat=13, Le Quang Duy=14 |
| Industry-style test case fields | Satisfied | UI and API Excel/CSV test-case files |
| Execution evidence | Satisfied | Screenshots, TRX, TXT, XML, and final result workbook |
| Real bug-management tool | Satisfied | 4 live GitHub Issues linked from the defect register |
| Automation bonus support | Satisfied | Selenium UI runs, Newman outputs, and MP4 demo video |
| Submission packaging | Satisfied | MainReport, README.md, TestCases, TestResults, TestScript-Data, Videos |

Table 5.2. Final delivery baseline

| Measure | Value | Interpretation |
| --- | --- | --- |
| Total test cases | 63 | Combined UI and API baseline |
| Executed test cases | 63 | Execution progress 100% |
| Pass / Fail / Blocked | 56 / 7 / 0 | Pass rate 88.89%, fail rate 11.11% |
| Scenario mapping | 42/42 | All documented scenarios mapped to test cases |
| Executed scenarios | 42/42 | Scenario execution coverage 100% |
| Confirmed defects | 4 | Backed by GitHub Issues and screenshots |

Figure 5.1. Final execution and metrics summary used to support the conclusion of the testing project.

## Challenges and limitations

Although the submission achieved full execution coverage for the documented test-case baseline, several limitations remain. These limitations do not invalidate the test results, but they explain why the current package should be described as a strong and evidence-backed submission rather than as proof that the product is defect-free.

- 4 confirmed defects remain open at the reporting point, including 3 high-severity defects and 1 medium-severity defects.

- The project captured defect discovery and live issue tracking, but post-fix retest evidence is still unavailable because the underlying product defects were not fixed within the current cycle.

- Cross-browser evidence exists only at a basic smoke level on Microsoft Edge; it is not a full compatibility certification matrix.

- The environment is a controlled local execution baseline rather than a production-like staging environment.

- Non-functional areas such as load, penetration, accessibility, and recovery testing were intentionally excluded from scope.

The most important practical limitation is that the defect lifecycle is not fully closed. The team successfully identified, documented, and classified defects, but closure-level verification still depends on future product fixes followed by a controlled retest cycle.

Table 5.3. Current limitations and impact

| Limitation | Current impact | Reason it remains open |
| --- | --- | --- |
| Open confirmed defects | Product cannot be claimed defect-free | Fixes were not completed before the final reporting point |
| No post-fix pass retest | Defect lifecycle is not fully closed | No new build with verified fixes was available |
| Limited browser matrix | Compatibility claims must remain conservative | Only Chrome baseline plus Edge smoke were executed |
| Local environment only | Deployment-specific behavior was not certified | The course project was executed in a local environment |
| Out-of-scope non-functional testing | Performance and security conclusions are limited | These areas were outside the official functional scope |

Figure 5.2. Example of a confirmed open defect that remains unresolved at the final reporting point.

## Suggestions for future enhancements

Future work should focus first on product risk reduction and then on process maturity. The next cycle should prioritize defect fixing and closure, because this is the shortest path to improving actual software quality rather than only improving documentation quality.

- Fix the four confirmed open defects and perform controlled post-fix retests with updated evidence.

- Expand browser coverage beyond Chrome and Edge smoke to include a more defendable compatibility baseline.

- Add more negative and resilience-oriented API tests, especially for invalid filters, unsupported values, and boundary conditions.

- Broaden automation coverage for high-value regression flows while keeping outputs mapped to the official test-case IDs.

- Introduce CI-based automation execution so that UI and API smoke runs can be reproduced more consistently after future changes.

From an academic perspective, the submission already demonstrates structured planning, evidence-based execution, real defect management, and practical automation support. From an engineering perspective, the next iteration should move from defect discovery maturity to defect-closure maturity.

Table 5.4. Recommended future enhancement roadmap

| Priority | Enhancement | Expected benefit |
| --- | --- | --- |
| 1 | Fix open confirmed defects and rerun retests | Closes the defect lifecycle and improves product stability |
| 2 | Extend browser compatibility verification | Improves confidence in UI consistency across browsers |
| 3 | Increase API negative-path automation | Strengthens backend validation coverage |
| 4 | Expand UI regression automation | Improves repeatability for critical business flows |
| 5 | Move automation to CI or scheduled reruns | Improves repeatable verification after changes |

Figure 5.3. Existing automation evidence that can be expanded in future iterations to increase regression strength.

Overall, the final submission meets the required deliverables and demonstrates a credible software-testing process with strong traceability between scenarios, test cases, execution evidence, metrics, and GitHub-based defect records. The package is submission-ready and academically defensible. The remaining improvement opportunities are primarily product-fix and regression-depth tasks, not missing-report or missing-artifact problems.

# APPENDIX

GitHub

The final submission package is stored in the project repository under the clean submission folder so that the examiner can access the report, test cases, results, automation assets, and video from a single structured location.

Table A.1. GitHub submission links

| Item | Link / location |
| --- | --- |
| GitHub Repository | https://github.com/Alucard30Dec/Online-Sales-Management-System |
| Clean submission package | https://github.com/Alucard30Dec/Online-Sales-Management-System/tree/main/Report%20Test%20subject/Powered%20by%20GPT |
| Top-level folders in clean package | MainReport, README.md, TestCases, TestResults, TestScript-Data, Videos |

Excel test cases

The official test-case artifacts are maintained in Excel-compatible workbook and CSV form. These files are the source of truth for scenario-to-case mapping, test ownership, execution details, and traceability across the final submission package.

Table A.2. Excel and scenario artifacts

| Artifact | Package-relative path | Purpose |
| --- | --- | --- |
| UI test cases workbook | TestCases/UI/OSMS-UI-Test-Cases.xlsx | 44 UI test cases with ownership, expected and actual results, and status |
| API test cases workbook | TestCases/API/OSMS-API-Test-Cases.xlsx | 19 API test cases with request and result coverage |
| UI test cases CSV | TestCases/UI/OSMS-UI-Test-Cases.csv | CSV export for traceability and automation-friendly review |
| API test cases CSV | TestCases/API/OSMS-API-Test-Cases.csv | CSV export for API case review |
| Scenario list | TestCases/Scenarios/test-scenarios.md | Documented UI and API scenario set used to derive the test cases |

Figma design link: No verified Figma URL was found in the current repository artifacts. If the team has a real shared Figma design link, it should be inserted manually here; otherwise this item should be omitted rather than claimed without evidence.

Test script and test data

The automation scripts and prepared test data used in the final submission are stored in the TestScript-Data folder. These artifacts support manual reruns, UI automation, API automation, and data-driven validation scenarios such as product import.

Table A.3. Test scripts and test data

| Artifact group | Package-relative path | Notes |
| --- | --- | --- |
| Automation root | TestScript-Data/Automation/ | Contains UI and API automation assets |
| UI automation | TestScript-Data/Automation/ui/ | Selenium WebDriver + .NET 8 + xUnit test project |
| API automation | TestScript-Data/Automation/api/ | Postman collection, environment, and Newman run script |
| Test data root | TestScript-Data/TestData/ | Prepared seeded data and import files |
| Account data | TestScript-Data/TestData/accounts/OSMS-Test-Accounts.md | Seeded accounts used for role-based verification |
| Import data | TestScript-Data/TestData/ui/ | Mixed-validation and negative import files |
| API data | TestScript-Data/TestData/api/OSMS-API-Test-Data.json | Reference values for API execution |

Verified tools used in the submission package:

- Visual Studio / .NET 8 tooling for application build and UI automation execution

- Google Chrome and Microsoft Edge for browser-based execution

- Postman and Newman for API execution

- GitHub Issues for defect management

- Excel-compatible workbooks and CSV files for test cases, final results, and metrics

- Microsoft Word and PowerPoint for the final report and presentation deliverables

Generative AI disclosure:

- Used for: summarizing requirements, suggesting naming conventions, improving English grammar in the report, and providing code guidance under team review.

- Not used for: direct copy-paste of full modules or fabricated testing evidence without review.

- Verification: all submission-facing outputs were checked manually through team review, execution evidence, and workbook synchronization before inclusion.

Final results workbook and images

The final execution baseline is documented in the result workbook and its supporting evidence folders. These files are used to justify the pass, fail, defect, and traceability claims made in the report.

Table A.4. Final results and evidence package

| Artifact | Package-relative path | Purpose |
| --- | --- | --- |
| Final results workbook | TestResults/FinalResults/OSMS-Final-Test-Results.xlsx | Records 63 executed cases with final status |
| Final results CSV | TestResults/FinalResults/OSMS-Final-Results.csv | Summary baseline: 56 Pass / 7 Fail |
| Execution-evidence mapping | TestResults/FinalResults/execution-evidence-mapping.csv | Links test cases to screenshots, runner outputs, and issues |
| Metrics workbook | TestResults/Metrics/OSMS-Test-Metrics.xlsx | Aggregated metrics and summary views |
| UI evidence | TestResults/Evidence/UI/automation/ | Screenshots proving UI execution outcomes |
| API evidence | TestResults/Evidence/API/newman-full-run.txt | Text summary of Newman API execution |
| Report evidence | TestResults/Evidence/Report/ | Screenshots of metrics and report-support visuals |

Automation video

The submission includes a recorded automation video used to demonstrate UI and API execution evidence in a concise presentation-friendly format.

Table A.5. Automation video artifacts

| Artifact | Package-relative path | Purpose |
| --- | --- | --- |
| Automation demo video | Videos/OSMS-Automation-Demo.mp4 | Primary automation demonstration artifact |
| Video description | Videos/Automation-Video-Description.md | Explains covered flows and evidence mapping |
| Recording script | Videos/record-automation-demo.ps1 | Repeatable capture workflow for the demo package |

Bug tracker screenshots

Bug-management evidence is stored as both workbook and screenshot artifacts. The defect package combines the defect register, the workbook log, and four live GitHub Issues for the confirmed defects in the current baseline.

Table A.6. Bug tracker and defect artifacts

| Artifact | Package-relative path | Notes |
| --- | --- | --- |
| Defect register CSV | TestResults/Defects/OSMS-Defect-Register.csv | 4 confirmed defects plus closed observations |
| Defect log workbook | TestResults/Defects/OSMS-Defect-Log.xlsx | Submission-facing defect tracking workbook |
| GitHub issue screenshots | TestResults/Evidence/Defects/ | Screenshots for issues #1, #2, #3, and #4 |
| GitHub issue checklist files | TestResults/Defects/GitHubIssues/ | Structured issue drafts and evidence notes |

# REFERENCES

Bootstrap. (n.d.). Get started with Bootstrap. Bootstrap v5.3. Retrieved April 12, 2026, from https://getbootstrap.com/docs/5.3/getting-started/introduction/

GitHub. (n.d.). About Git. GitHub Docs. Retrieved April 12, 2026, from https://docs.github.com/en/get-started/using-git/about-git

Microsoft. (2023, January 12). Migrations overview. Microsoft Learn. https://learn.microsoft.com/en-us/ef/core/managing-schemas/migrations/

Microsoft. (2024, June 17). Overview of ASP.NET Core MVC. Microsoft Learn. https://learn.microsoft.com/en-us/aspnet/core/mvc/overview

Microsoft. (2024, November 12). Overview of Entity Framework Core. Microsoft Learn. https://learn.microsoft.com/en-us/ef/core/

Microsoft. (2025, July 30). Overview of ASP.NET Core. Microsoft Learn. https://learn.microsoft.com/en-us/aspnet/core/overview

Microsoft. (2025, November 12). Introduction to Identity on ASP.NET Core. Microsoft Learn. https://learn.microsoft.com/en-us/aspnet/core/security/authentication/identity

# TASK DIVISION AND CONTRIBUTION SUMMARY

The following summary reflects the primary UI test-case ownership used in the final baseline, together with the main integration responsibilities observed in the submission package. The workload percentage is derived from the non-overlapping UI ownership counts because that is the most directly verifiable per-member distribution in the current artifacts.

Table T.1. Task division and contribution summary

| Member name | Assigned tasks | Workload contribution (%) | Completion status (%) |
| --- | --- | --- | --- |
| Hoàng Văn Thiên | Project audit, traceability alignment, final integration, authentication, permissions, admin management, invoices, reports, partial public catalog | 33.33% | 100% |
| Nguyễn Thành Đạt | Customers, suppliers, purchases, partial stock workflows | 33.33% | 100% |
| Lê Quang Duy | Products, product import, partial stock, public catalog workflows | 33.33% | 100% |

Note: the workload contribution percentage above is calculated from primary UI case ownership only. Shared API execution, report consolidation, and packaging activities were performed collaboratively and are therefore described in the assigned-task column rather than re-weighted numerically.